Scrum Logs – The Void

Meeting 10/21

Everyone was present for this meeting, it began at 6:25. Our goal was to get to know each other, discuss creating our agile stories, and accept my invitation to our GitHub repository so we can begin working, as well as create a discord group to communicate. Ended at 7:15

Meeting 10/26

Saul and Heejoo were not present, the meeting began at 6:30. During this meeting we assigned agile stories and set a date for completion, so we can move ahead with planning poker and writing code. Nico and I work on a test plan to submit. Once we got feedback on the test plan, I resubmit the test plan with changes our team made. Meeting ended at 7:40.

Meeting 10/29

Karson was not present, the meeting started at 6:30. We began UML diagrams as well. Everyone has now joined the discord server and GitHub repo. During this meeting we didn’t meet our expectations of having our agile stories done so we can move on to planning poker. Coding standards and team rules were established. Meeting ended at 7:30.

Meeting 11/2

Saul was not at the meeting, it began at 6:35. The goal was to complete planning poker and move on to the definition of done for sprint 1. We can work on code for our project now that the planning has been finished. We did not meet that goal due to stories not being don’t and the entire team not being present. Meeting ended at 7:35.

Meeting 11/4

Everyone was present for the meeting. We began at 6:33 to fill out the database for sprint 1 and work on our stories. We are not on track to finish what we must by our sprint deadlines. No one has submitted anything to GitHub. We submit UML diagrams and show them to our Professor. Meeting was ended at 7:23.

Meeting 11/9

Karson, Saul, and Heejoo were not present. We start to redo our UML diagrams at 6:30 and discuss both the aesthetics and requirements. We learn how to link our completed DB on SQL Lite and Qt. A few stories do not have a definition of done, therefore still not complete. Meeting ended at 7:35.

11/16

Nico was not present; he had a family emergency. We began the meeting at 6:25. All agile stories are written so we can begin and finish planning poker. We make progress and are almost caught up with our sprints and continue to build our code. Admin menu is done, simple implementation due to our last project needing one as well. Meeting ended at 7:45.

11/18

All members were present, meeting began at 6;30. We submit a retrospective since up until now we were not up to date with our sprint. A lot of progress was made today, and we are completing more of our stories and working together more closely. Meeting was done by 7:40.

11/23

There was no meeting.

11/25

All members were present, our agile stories are beginning to get submitted to GitHub. Our meeting started at 6:37. Branches are reviewed then merged into the main branch. Main menu is finalized. We have an issue adding to the DB but solve it by trying later. Meeting was done by 8:00.

11/30

Saul and Karson were not present. The meeting began around 7:30 or so. Both however submitted a branch with some of their stories on GitHub. Nico helps me with stories. Kim submits his story which I review and merge. We are on schedule. Meeting ended at 7:55.

11/2

Project presentation, final sprint review. Submission of all artifacts.